/MEETING MINUTES

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Meeting/Project Name:** | | Daily Meeting | | |
| **Date of Meeting:** | | March 17, 2022 | **Time:** | 9:20 p.m. – 9:40 p.m. |
| **Minutes Prepared By:** | | Mu Di | **Location:** | X9310 |
| **1. Meeting Objective** | | | | |
| Test recently completed front and back end connections; Communicate the progress of the two groups since the last meeting; Determine what to do next. | | | | |
| **2. Attendees** | | | | |
| Chen Runsheng, Cheng Weishi, Fan Shiqing, Li Peishuo, Mu Di, Sheng Junjie | | | | |
| **3. Agenda and Notes, Decisions, Issues** | | | | |
| **Topic** | **Discussion** | | | |
| **Front and back end connection test** | After the last meeting, we connected the front and back ends related to user operations through JPA. At this meeting, we conducted a simple test and found no problems. | | | |
| **Communicate progress** | We briefly discussed the recent work done by the front-end and back-end groups: The front-end group has completed the front-end page development related to user information; The back-end group completes the development of stadium related classes and Controller Server interfaces. | | | |
| **Discussion on next step** | After discussion, we decided to carry out the next step of development according to the functional structure diagram, which are venue module and facility module respectively. | | | |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **4. Action Items** | | | | |
| **Action** | | **Assigned** | **Due Date** | **Status** |
| 1 | Test the modules have been done | All member | Before next meeting | Open |
| 2 | Complete the modules arranged for this meeting and connect the front and back ends | All member | Before next meeting | Open |