/MEETING MINUTES

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Meeting/Project Name:** | | Daily Meeting | | |
| **Date of Meeting:** | | April 13, 2022 | **Time:** | 16:00– 17:00 |
| **Minutes Prepared By:** | | Mu Di | **Location:** | X30554 |
| **1. Meeting Objective** | | | | |
| Discuss and analyse this core function of reserving and checking reservation. | | | | |
| **2. Attendees** | | | | |
| Chen Runsheng, Cheng Weishi, Fan Shiqing, Li Peishuo, Mu Di, Sheng Junjie | | | | |
| **3. Agenda and Notes, Decisions, Issues** | | | | |
| **Topic** | **Discussion** | | | |
| **Front-end Group Report** | The front-end team has reported on the initial implementation of the reservation function. Given that the user's reservation function and the function to view orders are developed in parallel, it is more problematic to accurately correspond to user and order information and order status. At present, users can successfully reserve facilities or courses, but the display of order information is not yet complete. The management system can successfully render the order and user information in the database. However, the setting and modification of the order status has not been completed, and further discussions with the back-end team are required. | | | |
| **Back-end Group Report** | Picking up where we left off, we designed the Orders class, wrote the fund, refund functions, wrote the query function for the order, and wrote the unit tests accordingly. The APi document completes the compilation of Venue, Facilities and Activities interfaces. | | | |
| **Summarizing on issues** | The front-end group summarized the difficulties in dealing with user information and user orders and order status issues and the objectives until the next meeting. The back end is still only able to operate for a single day on order reservation. | | | |
| **Front-end Group Discussion** | The front-end and back-end groups discussed how to implement the correspondence between user and order information and order status.Further discussion on order details such as receipts and emails. | | | |
| **Back-end Group Discussion** | There is no need for a new functional design for the backend group, all that is needed in the near future is full testing of the backend | | | |

|  |  |
| --- | --- |
| **4. Plan** | |
| **Action** |  |
| 1 | The front-end team needs to complete the content of the user view reservation page according to the plan, paying particular attention to the five order statuses, which need to correspond accurately. |
| 2 | Overall tests for back-end |
| 3 | Two groups should meet and connect the front-end and back-end of all functions that have been implemented. |
| 4 | Begin to design the receipt interface and the design of the email content and interface |