/MEETING MINUTES

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Meeting/Project Name:** | | | Sprint 4 | | |
| **Date of Meeting:** | | | April 23, 2022 | **Time:** | 9:00 a.m. – 10:00 a.m. |
| **Minutes Prepared By:** | | | Mu Di | **Location:** | X9318 |
| **1. Meeting Objective** | | | | | |
| The front-end group discussed the added function and its flaws that needs to be perfect. | | | | | |
| **2. Attendees** | | | | | |
| Chen Runsheng, Cheng Weishi, Fan Shiqing, Li Peishuo, Mu Di, Sheng Junjie | | | | | |
| **3. Agenda and Notes, Decisions, Issues** | | | | | |
| **Topic** | | **Discussion** | | | |
| **Front-end group report** | | The front-end group began by summarizing the shortcomings that still exist in the Mini Program: scheduled time slots, facility units. Demonstrates the design of the visual interface and the form for joining units. | | | |
| **Back-end group**  **report** | | The back-end group did the addition of the time and unit fields, but did not complete the logical processing part of the time period because there were problems with the incoming parameters. It cannot receive multiple string fields using entities. | | | |
| **Front-end group**  **discuss** | | The front-end and back-end groups discussed how to add time slots and units, and members of the back-end group decided to help the front-end group work together to implement the ability to add time slots and units. The team members of front-end management system carried out the confirmation of visual data based on the interaction with the back-end team, and selected the chart and display method according to the survey. The data in the database is completed to visualize the number of users, the number of venues, the number of reservations, and the revenue. At the same time, the selection of units was added when adding facilities. | | | |
| **Back-end group**  **discuss** | | After discussion, the back-end group has two problems in cooperation with the front-end group: 1. The mode of transmitting parameters of the background management system needs to be checked. 2. The display logic of the small program system needs to be connected. Therefore, the back-end group needs to interconnect closely with the front-end group to figure out how to apply interfaces to the front-end. | | | |
| **4. Action Items** | | | | | |
| **Action** | | | | | |
| 1 | The front end team will need to complete the display of time slots and the addition of facility course units before the next meeting. | | | | |
| 2 | Plan to complete a line chart of the number of venue appointments and revenue | | | | |
| 3. | Conform the unit can be passed to the back-end. | | | | |
| 4 | Communicate with the front end to clarify the possibility of parameter transfer | | | | |