/MEETING MINUTES

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Meeting/Project Name:** | | | Sprint 4 | | |
| **Date of Meeting:** | | | May 2, 2022 | **Time:** | 3:00 p.m. – 5:00 p.m. |
| **Minutes Prepared By:** | | | Mu Di | **Location:** | X30517 |
| **1. Meeting Objective** | | | | | |
| The front-end group shows the functions of cancelling reservations and sending email.At the same time, the front-end group checks the pages (such as time format, spelling, etc.) according to the non-functional needs of software engineering.  The back-end group reported: The legacy issues of the previous session were discussed and implementability discussed. | | | | | |
| **2. Attendees** | | | | | |
| Chen Runsheng, Cheng Weishi, Fan Shiqing, Li Peishuo, Mu Di, Sheng Junjie | | | | | |
| **3. Agenda and Notes, Decisions, Issues** | | | | | |
| **Topic** | | **Discussion** | | | |
| **Front-end group report** | | The front-end group presented how to cancel the reservation and how to send email to users, the group agreed that the display.At the same time, the front-end group checks the pages (such as time format, spelling, etc.) according to the non-functional needs of software engineering. Some time formats were found to be commonly used in Chinese time format. | | | |
| **Back-end group**  **report** | | The back-end group connects to the front-end background management system to realize the function of adding time segments. The back-end group transmits different time segments through JSONArray and adds them in the background. At present the front end of the scheduled function has been completed | | | |
| **Front-end group**  **discuss** | | The front-end group looked at the features currently available on the management system side and the Mini Program side and discussed whether the features could be improved. The front-end group felt that the payment function still needed to be improved, as the user would need to enter a password to complete the payment.The front-end group and the back-end group modify the time format together, and the back-end group plans to add a database entity for time conversion. | | | |
| **Back-end group**  **discuss** | | Now that all functional requirements have been completed, it is time to focus on the non-functional requirements. The next stage is the addition of units, and the addition of discount features | | | |
| **4. Action Items** | | | | | |
| **Action** | | | | | |
| 1 | The front-end group needs to refine the payment function before the next meeting. | | | | |
| 2 | Unit addition, discount function addition | | | | |